## Slide 1
1
Project Progress
PPP Maturity Check: decision support for maturity assessment of PPP procurement documents
7
Modules implemented
ingestion to frontend
300
Automated tests
reported in project deck
1/46
IPMP scope
Action 1 completed
E2E
Pipeline status
functional flow
What has been built
• PDF extraction into provenance-preserving chunks.
• Retrieval cascade: document matching, BM25, regex, and vector fallback.
• LLM evaluation that proposes a 0 / 1 / 3 Maturity Score.
• FastAPI + Vue interface for upload, evidence review, and auditor decision.
Current limitations
• Only IPMP Action 1 is fully encoded and evaluated.
• Validation so far is strongest on controlled or synthetic corpus.
• Real PPP document validation and model comparison remain next steps.
• The frontend is functional, but still needs user validation with auditors.
Progress

## Slide 2
2
Refined Research Direction
From broad automation to defensible, reproducible auditor support
Research question
Can an AI-assisted workflow produce traceable, reproducible, and auditor-verifiable PPP maturity assessments under the IPMP framework?
Initial idea
Automate maturity scoring across PPP documents.
Refinement
Prioritize one deeply validated IPMP Action before scaling to 46.
Contribution
A forensic evidence package: retrieved chunks, prompt, reasoning, flags, and proposed score.
Next research step: validate Action 1 with a complete real PPP case, then compare model consistency and auditor override patterns.
Research Direction

## Slide 3
3
Methodology
A staged pipeline with controlled validation before real-world assessment
1
Ingest IPMP + Rio Manual
Canonical JSON artifacts define the Acao, expected products, scoring rubric, and Rio-specific retrieval vocabulary.
2
Extract document chunks
PDF pages become chunks with filename, page, offset, OCR status, and source metadata.
3
Retrieve evidence
Deterministic lexical cascade runs first; vector search is fallback only when lexical retrieval returns no evidence.
4
Evaluate with LLM
Fixed prompt, temperature zero, sentinel output, parsed reasoning, proposed score, and uncertainty flags.
5
Auditor validation
Final score is accepted or overridden by the auditor with justification and evidence references.
Validation plan: Phase A controlled corpus -> Phase B real PPP documents -> Phase C scale to more IPMP Actions.
Methodology

## Slide 4
4
Software Engineering Principles
Design choices shaped by reproducibility, auditability, and maintainability
Reproducibility
BM25, fixed prompts, and temperature-zero LLM calls make repeated evaluations comparable.
Traceability
Every EvaluationResult stores evidence, provenance, prompts, raw response, reasoning, and status flags.
Separation of concerns
Ingestion, extraction, retrieval, evaluation, assessment, API, and frontend have clear boundaries.
Human in the loop
The system proposes; the auditor decides. Overrides require justification.
Progressive enrichment
New Acoes can be added through source-of-truth artifacts rather than rewriting the core flow.
Testable contracts
Pydantic models, protocol interfaces, and automated tests keep module behavior explicit.
Engineering

## Slide 5
5
Ethical and Cultural Considerations
Responsible use across workplace contexts, with a note on New Zealand and Māori culture
Ethical safeguards
• Maintain human accountability: final Maturity Score belongs to the auditor.
• Protect procurement data through access control, retention limits, and careful handling of confidential documents.
• Expose uncertainty, parse failures, and no-evidence states instead of hiding weak results.
• Avoid overclaiming: the system supports judgment; it does not replace professional or legal responsibility.
Cultural fit for work environments
• Use inclusive language and transparent decision records so teams can challenge system outputs respectfully.
• Support local governance expectations, public-sector norms, and different documentation styles.
• Design training and rollout around shared learning, not surveillance of individual staff.
• Keep explanations understandable for technical and non-technical stakeholders.
New Zealand / Māori culture note
In a New Zealand context, the project should respect Māori data interests and relationship-based ways of working. Practical adaptation would include early consultation with relevant Māori stakeholders, attention to Te Tiriti o Waitangi obligations, and values such as manaakitanga, whanaungatanga, and kaitiakitanga when public-service data or community impacts are involved.
Ethics & Culture